Group 4 - Project Plan

Proposal - Kimberly Waddle

1. Requirement Specifications

For this project, we’ve selected the diet/weight loss tracker program. This program will provide basic (and customizable) functions as detailed in the “Project Requirements” document.

1. System Specification
   1. Development Platforms
      1. Intel Core i5-6200U 2.3 GHz, 240 GB SSD, Windows 10, IntelliJ 2017.2.5, Java 8.2
2. Software Management
3. Project Schedule

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Duration (Days) | Start Date | End Date | Personnel |
| Project Requirements / Project Plan | 7 | 30 October | 5 November | Abdurahaman  Evans  Kimberly  Michael  Nickolas |
| Project Analysis / Peer Review - Project Requirements and Project Plan | 7 | 6 November | 12 November | Everyone |
| Project Design / Peer Review - Project Analysis | 7 | 13 November | 19 November | Everyone |
| Project Test Plan & ICD / Peer Review - Project Design | 7 | 20 November | 26 November | Everyone |
| Sprint 1 / Peer Review - Project Test Plan & ICD | 7 | 27 November | 3 December | Everyone |
| Sprint 2 |  |  |  |  |
| Final Sprint - Delivery / Final Peer Review |  |  |  |  |