Group 4 - Project Plan

Proposal - Kimberly Waddle

1. Requirement Specifications

For this project, we’ve selected the diet/weight loss tracker program. This program will provide basic (and customizable) functions as detailed in the “Project Requirements” document.

1. System Specification
   1. Development Platforms
      1. Intel Core i5-6200U 2.3 GHz, 240 GB SSD, Windows 10, IntelliJ 2017.2.5, Java 8.2
      2. Intel Core i3, 1TB Hard Drive, Windows 10,Oracle SQL Developer, NetBeans 8.2, Java 8.2
2. Software Management
3. Project Schedule

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Duration (Days) | Start Date | End Date | Personnel |
| Project Requirements / Project Plan | 7 | 30 October | 5 November | Abdurahaman  Evans  Kimberly  Michael  Nickolas |
| Project Analysis / Peer Review - Project Requirements and Project Plan | 7 | 6 November | 12 November | Everyone |
| Project Design / Peer Review - Project Analysis | 7 | 13 November | 19 November | Everyone |
| Project Test Plan & ICD / Peer Review - Project Design | 7 | 20 November | 26 November | Everyone |
| Sprint 1 / Peer Review - Project Test Plan & ICD | 7 | 27 November | 3 December | Everyone |
| Sprint 2 |  |  |  |  |
| Final Sprint - Delivery / Final Peer Review |  |  |  |  |